# High-Level Design: SoCampus Facility Management — Desk Booking Enhancement

Status: Proposed | Date: 19 Aug 2026 | Author: Engineering (prepared with Claude) | Deciders: Rishabh Azad, Rahul Mohindra (CTO)

Inputs used: codebase audit (backend/frontend/services), client requirements brief (6 areas), phased milestone plan M1–M27, 5-vendor benchmark report (20-Aug-2026), competitor UI research.

## 0. How to read this document (and how to design any system)

An HLD answers five questions, in order. Every section of this document maps to one of them — reuse this as a template for any system:

- WHY — What problem, for whom, under what constraints? (Section 1: Requirements & Constraints)

- WHAT EXISTS — What is the as-is system? Never design on a blank page if there’s a running system. (Section 2)

- WHAT CHANGES — Target architecture: components, responsibilities, boundaries. (Section 3)

- HOW IT WORKS — Data model, key flows, APIs, cross-cutting concerns (the “mechanics”). (Sections 4–7)

- WHAT COULD GO WRONG — Trade-offs (ADRs), scaling limits, risks, rollout. (Sections 8–10)

Teaching note — the single most useful habit: for every box you draw, write one sentence: “This component owns X and nothing else.” If you can’t, the boundary is wrong. You’ll see this pattern applied to every component in Section 3.

## 1. Requirements & Constraints

### 1.1 Functional requirements (from the client brief)

| # | Requirement | Essence |
| --- | --- | --- |
| R1 | Auto-release of unutilized bookings | Check-in within configurable grace (15/30 min) or the desk is freed; notify before/after; audit everything |
| R2 | Biometric attendance integration | Validate presence vs. reservation; classify utilized / no-show / walk-in; compliance reports |
| R3 | Analytics & reporting | Real-time occupancy; cuts by location/building/floor/dept/BU; trends, no-show, peak; Excel/PDF; scheduled email |
| R4 | Enhanced UX | Interactive floor maps, live availability, search/filter, mobile-responsive, QR check-in/out, team seating visibility |
| R5 | Admin controls | Configurable rules & grace periods, desk blocking/maintenance, reservation limits, central admin dashboard |
| R6 | Notifications | Confirmations, reminders, check-in nudges, release notices, admin occupancy alerts |

### 1.2 Non-functional requirements (NFRs)

- Multi-tenancy is non-negotiable — every new table carries tenant_id; every query goes through the existing tenantScope helpers. A multi-site client (Sodexo-scale, 1,100+ sites) must be able to set different grace periods per site.

- Correctness over speed for release logic — releasing a desk someone is sitting at is worse than releasing it 60 seconds late. The sweeper must be idempotent and race-safe.

- Reuse before build — mailer, cron patterns, approval chains, layout editor, and (Ph2) Mobilise’s own Count IoT attendance product are all existing assets.

- Scale target: hundreds of facilities, thousands of desks, tens of thousands of bookings/month per tenant. This is comfortably within a single MySQL + Node monolith — the design deliberately does NOT introduce microservices, queues, or Kubernetes (see ADR-1).

Teaching note: NFRs are where systems are actually won or lost. Ask three questions of every requirement: how many? (scale), how fast? (latency), how wrong can it be? (consistency). R1’s answer to the third question — “never release an occupied desk” — dictates half of this design.

### 1.3 Explicit constraints

- Existing stack is fixed: Node/Express + raw mysql2 (no ORM), hand-written SQL migrations, React 18 + Vite SPA, nodemailer, FastAPI/OpenCV side-service. No stack changes.

- Two developers, ~15 weeks (per sprint plan). Phase 2 depends on the Count-vs-vendor decision (M22).

- No committed budget for third-party licenses; everything below uses open-source components.

## 2. As-Is Architecture (what exists today)

One modular monolith with side services:

React SPA ──► Express API (modules: auth, bookings, facilities, approvals,
              dashboards, notifications, admin, public portal, cron)
                    │
                    ├─► MySQL (44 migrations; tenants → orgs → sites → buildings
                    │          → floors → facilities; bookings + approvals)
                    ├─► nodemailer → SMTP  (12+ templates, action-token links)
                    ├─► floor-scan-svc (FastAPI + OpenCV chair detection)
                    └─► in-process jobs (checkoutSweeper, pre-end-notify cron)

Strengths to build on: race-safe booking transactions (SELECT … FOR SHARE), approval-chain engine, per-facility rule columns (advance windows, per-user quotas), the SVG layout editor with chair-level IDs, the email action-token pattern (one-click approve/cancel from email), an existing job-runner pattern, strict tenant scoping.

Gaps this design closes: no check-in of any kind, no grace config, nothing ever releases a booking, no audit log, no attendance data, today-only analytics, no QR, no desk blocking.

Teaching note: the as-is review is where you hunt for reusable mechanics, not just gaps. Here, three existing mechanics get recycled almost unchanged: the checkoutSweeper loop becomes the auto-release sweeper; the pre-end-notify cron becomes the reminder engine; the action-token email becomes the “keep my booking” one-tap link. Recognizing these cut ~30% off the estimate.

## 3. Target Architecture

Target architecture

The monolith stays; we add four internal services (amber) and one Phase-2 subsystem (purple). One sentence of ownership per component:

| Component | Owns (and nothing else) |
| --- | --- |
| Check-in module (inside bookings) | The checked_in_at / checked_out_at transition and its validation window |
| Auto-Release Sweeper | Finding overdue un-checked-in bookings and flipping them to released, atomically |
| Reminder/Report Scheduler | Time-triggered emails: pre-start reminders, check-in nudges, scheduled report delivery |
| Reporting Aggregator | Nightly rollup of raw bookings into occupancy_daily facts with building/floor/dept/BU dimensions |
| Audit Logger | Append-only booking_audit_log writes; never updated - append-only by design |
| Attendance Ingestion (Ph2) | Pulling punches from Count/vendor into attendance_records; nothing about interpretation |
| Reconciliation Engine (Ph2) | Joining attendance × bookings into utilized / no-show / walk-in classifications |

Why these boundaries? Each is triggered differently (API call vs. clock vs. data arrival), fails independently (a broken biometric sync must not affect booking), and evolves at a different pace. That’s the test for a boundary: different trigger, different failure domain, different rate of change.

## 4. Data Design

### 4.1 New/changed schema (Phase 1)

-- facilities: grace config (per-facility; tenant default in tenant_settings)
ALTER TABLE facilities ADD COLUMN grace_period_minutes INT NULL;      -- NULL = auto-release off
ALTER TABLE facilities ADD COLUMN checkin_open_before_min INT NULL;   -- default 15

-- bookings: check-in lifecycle
ALTER TABLE bookings
  ADD COLUMN checked_in_at  DATETIME NULL,
  ADD COLUMN checked_out_at DATETIME NULL,
  MODIFY status ENUM('pending','approved','rejected','cancelled','completed','released');

-- desk blocking (layout-level, references stable chair IDs from M1)
CREATE TABLE desk_blocks (
  id BIGINT UNSIGNED PRIMARY KEY AUTO_INCREMENT,
  tenant_id BIGINT UNSIGNED NOT NULL,
  facility_id BIGINT UNSIGNED NOT NULL,
  desk_id VARCHAR(64) NOT NULL,             -- stable chair ID
  reason VARCHAR(255), starts_at DATETIME NOT NULL, ends_at DATETIME NULL,
  created_by BIGINT UNSIGNED NOT NULL,
  KEY idx_blocks_lookup (facility_id, desk_id, starts_at, ends_at)
);

-- append-only audit
CREATE TABLE booking_audit_log (
  id BIGINT UNSIGNED PRIMARY KEY AUTO_INCREMENT,
  tenant_id BIGINT UNSIGNED NOT NULL,
  booking_id BIGINT UNSIGNED NOT NULL,
  event ENUM('created','approved','checked_in','checked_out','released',
             'cancelled','rescheduled','reminder_sent','release_warning_sent'),
  actor_type ENUM('user','admin','system') NOT NULL,
  actor_id BIGINT UNSIGNED NULL,
  detail JSON NULL,                          -- old/new values, grace used, etc.
  created_at DATETIME NOT NULL DEFAULT CURRENT_TIMESTAMP,
  KEY idx_audit_booking (booking_id), KEY idx_audit_tenant_time (tenant_id, created_at)
);

-- analytics fact table (nightly aggregation)
CREATE TABLE occupancy_daily (
  day DATE NOT NULL, tenant_id BIGINT UNSIGNED NOT NULL,
  site_id BIGINT UNSIGNED, building_id BIGINT UNSIGNED, floor_id BIGINT UNSIGNED,
  facility_id BIGINT UNSIGNED, department_id BIGINT UNSIGNED NULL,
  booked_minutes INT, open_minutes INT, bookings_count INT,
  released_count INT, checked_in_count INT,
  PRIMARY KEY (day, tenant_id, facility_id, department_id)
);

Phase 2 adds attendance_records (raw punches, source-tagged) and attendance_reconciliation (day × user classification).

Teaching note — three data-design rules used above: (1) Audit tables are append-only: no UPDATE path exists, so they’re trustworthy in a dispute. (2) Aggregate what you read often, keep raw what you read rarely: dashboards hit occupancy_daily (small), exports can still hit bookings (big). (3) NULL means “feature off”, matching the existing convention from the advance-rules migration (032) — consistency with local convention beats textbook purity.

### 4.2 Config resolution order (grace period)

facility.grace_period_minutes → else tenant_settings.default_grace_minutes → else feature off. Per-site override satisfies the multi-site NFR without a new hierarchy table.

## 5. Key Flows

### 5.1 Booking lifecycle with auto-release

Booking lifecycle

Sweeper algorithm (runs every 60s, in-process like checkoutSweeper):

1. SELECT candidate bookings WHERE status='approved'
     AND checked_in_at IS NULL
     AND start_at + grace < NOW()          (grace resolved per facility/tenant)
     AND facility has grace enabled
     LIMIT 50 FOR UPDATE SKIP LOCKED       ← two app instances never double-process
2. For each, inside one transaction:
     re-check conditions (idempotency guard)
     IF mode = 'log-only': write audit event 'would_release', continue   ← Skedda-style rollout
     UPDATE bookings SET status='released'
     write booking_audit_log ('released', actor=system, detail={grace, mode})
3. After commit: fire release email (fire-and-forget, like existing mailer)

The release-warning email goes out at start_at + grace − warning_offset from the same scheduler that sends check-in reminders — one clock, many message types.

### 5.2 QR check-in (M15)

QR payload = https://<host>/checkin?d=<stable_desk_id>&f=<facility_id> — no booking ID in the QR (labels are printed once, bookings change daily). The scan page authenticates, finds your active booking for that desk today, and calls the same POST /bookings/:id/check-in as the button. One API, three front doors (button, QR, admin override) — never fork business logic per channel.

### 5.3 Attendance reconciliation (Ph2, nightly)

attendance_records (punches, from Count/vendor)
        ⋈ join on user + site + date
bookings (that day, incl. released)
        ↓ classify
utilized (booked + punched) | no-show (booked, no punch)
| walk-in (punched, no booking) → attendance_reconciliation → reports

Runs as a nightly batch, not real-time: attendance data arrives in batches anyway, and no product decision needs sub-day latency here. Match the processing cadence to the decision cadence.

## 6. API Additions (Phase 1)

| Endpoint | Purpose | Rules enforced |
| --- | --- | --- |
| POST /api/bookings/:id/check-in | Stamp checked_in_at | Window: start−15min … start+grace; booker or admin; status must be approved |
| POST /api/bookings/:id/check-out | Stamp checked_out_at, free seat early | After check-in only |
| GET /api/floors/:id/live-map | Floor-level availability (M4) | Aggregates all facility layouts on the floor + current booking/block state |
| POST /api/desk-blocks / DELETE … | Desk blocking (M2) | Admin only; warns on conflicting future bookings |
| GET /api/reports/occupancy?from&to&group_by=building\¦floor\¦dept | Historical analytics (M6) | Reads occupancy_daily |
| POST /api/report-subscriptions | Scheduled email reports (M9) | Admin; cron renders & mails |

All follow existing module conventions: authRequired, requireRole, scopeWhere(tenant), controller-per-module.

## 7. Cross-Cutting Concerns

- Multi-tenancy: every new table has tenant_id; every sweeper query is tenant-agnostic but every mutation writes tenant-scoped audit rows. No cross-tenant leakage possible via the aggregates because tenant_id is in the primary key.

- Idempotency: sweeper re-checks state inside the row lock; check-in returns 200 (not error) if already checked in — clients can retry safely.

- Clock discipline: all comparisons in SQL NOW() (DB clock), never app-server clocks — two app servers with skewed clocks must not disagree about grace expiry.

- Feature flags: grace_period_minutes IS NULL = off per facility; sweeper mode=log_only|enforce per tenant — both DB-driven, no deploy needed to toggle.

- Observability: sweeper writes a heartbeat row per run (processed/released/errors); admin monitoring dashboard (M20) reads it. An alert if the heartbeat goes stale — the job that silently stops is worse than the job that fails loudly.

- Privacy: team-seating visibility (M16) is permission-gated and opt-out-able per user; attendance data (Ph2) is restricted to admin/compliance roles.

## 8. Decisions (mini-ADRs)

### ADR-1: Extend the monolith vs. new microservices

|  | A: Extend monolith (chosen) | B: Separate services + queue |
| --- | --- | --- |
| Complexity | Low — same deploy, same conventions | High — new infra (queue, service discovery) |
| Team fit | 2 devs already know the codebase | Ops burden 2 devs can’t carry |
| Scale headroom | Fine to ~10× current load | Needed only at ~100× |
| Failure isolation | Weaker (mitigated: jobs are crash-isolated try/catch loops) | Stronger |

Decision: A. The scale target (Section 1.2) doesn’t justify distribution. Rule of thumb: introduce a queue when a task must survive an app restart AND take longer than a request timeout — neither applies here (sweeper state lives in the DB, not in memory).

### ADR-2: Pre-aggregated facts table vs. on-the-fly analytics queries

Chosen: nightly occupancy_daily facts + live “today” queries. On-the-fly GROUP BY over a growing bookings table gets linearly slower and blocks adding BU/dept joins (HReVO). Facts table keeps dashboards O(days × facilities), decouples the HRMS join to ingestion time, and gives scheduled reports a stable source. Cost: up to 24h staleness for historical views — acceptable; “today” stays live via the existing dashboard query.

### ADR-3: Count-first vs. third-party biometric vendor (Ph2)

Chosen: evaluate Mobilise’s Count IoT attendance product first (M22). If Count’s device layer exposes punch data, R2 becomes an internal integration: no vendor contract, no per-site device negotiation, and badge check-in (M26) piggybacks free. Fall back to vendor API/CSV-SFTP only if Count can’t cover the client’s hardware. This decision gates ~17 dev-days of Phase 2 — resolve it during Phase 1 (discovery runs in parallel, week 9).

## 9. Scalability, Reliability, Failure Modes

| Concern | Analysis | Mitigation |
| --- | --- | --- |
| Sweeper misses runs (crash/restart) | Bookings stay approved past grace | Next run picks them up (condition is state-based, not event-based). Worst case: late release, never wrong release |
| Two instances sweep at once | Double release / double email | FOR UPDATE SKIP LOCKED + state re-check in transaction |
| Release email flood after outage | Hundreds of releases at once | Cap releases/run (LIMIT 50) — backlog drains over minutes, mailer is fire-and-forget |
| Floor map polling load | N users × poll every 15s | Response is per-floor, cacheable 10s server-side; upgrade path to SSE if >500 concurrent |
| Aggregation job grows | Nightly window | Aggregate only yesterday (incremental), backfill script for history |
| Wrong-date bookings blamed on system (a real WorkInSync complaint) | User trust damage | Confirmation screens/emails echo date + desk loudly; audit log settles disputes |

## 10. Rollout Plan

- Weeks 1–10: Phase 1 build (see sprint plan) — sweeper ships in log-only mode first.

- Week 11: pilot floor — sweeper enforcing on one floor, rest log-only; compare would_release audit events vs. reality to tune grace defaults (15 vs 30 min) with data, not opinion.

- Weeks 12–15: Phase 2 (Count-first attendance), UAT, tenant-by-tenant enablement.

- Re-run the vendor benchmark after Phase 1 — projected fit score moves ~3.2 → ~7.5–8 (per the comparison report).

## Appendix A: The reusable HLD checklist (the “teach me” summary)

- Write functional requirements as a numbered table; write NFRs as how many / how fast / how wrong can it be.

- Audit the as-is system for reusable mechanics, not just gaps.

- Draw the target architecture; caption every box with a one-sentence ownership statement; test boundaries with trigger / failure domain / rate of change.

- Design data before APIs: append-only for evidence, aggregates for hot reads, NULL-off for feature flags, local conventions over textbook purity.

- Draw the one state machine that matters (here: booking lifecycle). Most systems have exactly one.

- Route every channel (UI, QR, admin, email link) through one API per action.

- Write 2–4 mini-ADRs for the decisions someone will question in six months.

- For every background job ask: what if it runs twice? what if it doesn’t run? what if it runs late? (idempotency / state-based recovery / monotonic clocks).

- Plan rollout as observe → pilot → enforce (log-only mode is cheap insurance).

- Define the metric that proves success (here: benchmark fit score + released-desk reuse rate).